HACKATHON EXECUTION PLAN AutoReview AI-Powered PR Review Bot Category: Productivity / Dev Tools Complete 48-72 Hour Build Blueprint

| GitHub Actions | FastAPI | Claude API | ngrok/Railway |
| --- | --- | --- | --- |

01 — PROBLEM ANALYSIS

## 1.1 Problem Statement Summary

AutoReview is a GitHub Action-based bot that automatically reviews Pull Requests (PRs) using AI (Anthropic Claude API). The core problem it solves is the bottleneck that occurs in software teams when PRs queue up waiting for human reviewers, slowing down development cycles and shipping velocity.

## 1.2 Core Problem Being Solved

- Manual PR reviews create a human bottleneck — developers are blocked waiting for reviewer availability

- Reviewers are often unavailable, busy, or context-switching, causing hours or days of delay

- Inconsistent review quality: some reviewers catch more bugs than others

- Junior developers receive less structured, actionable feedback

- Missing test coverage and security issues slip through at high-velocity teams

## 1.3 Target Users

- Software engineering teams using GitHub (any size)

- Solo developers who want automated quality gates on their own repos

- Open source project maintainers dealing with large PR volumes

- DevOps/Platform teams building internal developer tooling

- Engineering managers who want faster, more consistent code quality enforcement

## 1.4 Pain Points Addressed

| Review Delays | PRs sit pending for hours/days, blocking merges and deployment pipelines |
| --- | --- |

| Inconsistency | Different human reviewers catch different issues — no standard quality bar |
| --- | --- |

| Cognitive Load | Reviewers must context-switch constantly across many open PRs |
| --- | --- |

| Coverage Gaps | Missing test coverage and security vulnerabilities often go unnoticed |
| --- | --- |

| Actionability | Generic review comments that don't tell devs exactly where/what to fix |
| --- | --- |

## 1.5 Success Metrics

- Bot posts review comment within 60 seconds of PR opened/updated

- Review covers all 4 pillars: bugs, security, test coverage, improvements

- Line-number-specific comments (not generic feedback)

- Works on any GitHub repository via simple webhook configuration

- Structured JSON/formatted output that developers can act on immediately

## 1.6 Judging Criteria (Inferred from Blueprint)

| Criterion | What Judges Will Look For |
| --- | --- |
| Technical Depth | Clean architecture, real GitHub integration, proper webhook handling, Claude API usage |
| Innovation | AI applied to a real DevOps pain point; the closed-loop review architecture |
| Demo-ability | Live PR opened during demo instantly gets an AI review — judges can see it work |
| Completeness | Working end-to-end flow: PR opened → webhook → FastAPI → Claude → comment posted |
| UX/Usability | Dashboard showing review history; actionable, well-formatted comments |
| Business Value | Clear ROI for engineering teams — quantifiable time saved |

02 — PRODUCT VISION

## 2.1 Proposed Solution

AutoReview is a GitHub webhook-driven bot that triggers on every PR open/update event. It passes the raw diff to Anthropic's Claude API with a carefully engineered prompt enforcing a Four-Pillar Analysis Matrix (bugs, security, test coverage, suggestions). Claude returns structured feedback that the bot posts directly as a GitHub PR comment, closing the loop automatically.

## 2.2 Why It Solves the Problem

- Eliminates the human availability bottleneck — AI is always-on

- Enforces consistent review quality via structured prompt engineering

- Line-number references make feedback immediately actionable

- Zero friction for developers — they open a PR and feedback appears automatically

- Extensible: can add more analysis pillars, language-specific rules, team config

## 2.3 MVP Scope (What to Build in 48-72 Hours)

- GitHub webhook receiver using FastAPI

- PR diff extraction and preprocessing from webhook payload

- Claude API integration with Four-Pillar prompt

- Structured review comment posted back to the GitHub PR

- ngrok or Railway for public URL hosting

- Simple React dashboard showing review history per repo

- Basic configuration (repo name, review sensitivity level)

## 2.4 Features to POSTPONE (Do NOT Build in Hackathon)

⚠️ Explicitly out of scope for this hackathon:

- Multi-tenant SaaS with billing/subscriptions

- GitHub App installation flow (use Personal Access Token instead)

- Custom rule configuration per team (hardcode defaults)

- Support for GitLab / Bitbucket

- CI/CD pipeline integration beyond GitHub

- Fine-tuned / custom-trained AI models

- Email/Slack notifications for review completions

- Persistent database (SQLite file or in-memory is fine for demo)

## 2.5 Unique Value Proposition

| AutoReview | Generic Linters / Static Analysis |
| --- | --- |
| Understands code intent and logic | Only checks syntax and style rules |
| Four-pillar structured feedback | Single-dimension output |
| Works on any language/framework | Language-specific tooling required |
| Context-aware suggestions | Pattern-matched warnings |
| Instant GitHub comment — zero setup per PR | Requires CI config per project |

03 — FEATURE BREAKDOWN

| Feature | Priority | Description | Est. Hours | Complexity |
| --- | --- | --- | --- | --- |
| GitHub Webhook Receiver | P0 | FastAPI endpoint that receives PR open/sync events from GitHub | 3 hrs | Medium |
| PR Diff Extraction | P0 | Parse raw diff from webhook payload, clean binary files and large diffs | 2 hrs | Low |
| Claude API Integration | P0 | Send diff to Anthropic API with Four-Pillar prompt, parse structured response | 3 hrs | Medium |
| GitHub Comment Posting | P0 | Use GitHub REST API to post formatted review comment on the PR | 2 hrs | Low |
| ngrok / Railway Deploy | P0 | Expose local FastAPI server to internet for GitHub webhook delivery | 1 hr | Low |
| Four-Pillar Prompt Engineering | P0 | Craft and test prompt: bugs, security, test coverage, improvements | 2 hrs | Medium |
| Webhook Signature Verification | P1 | Verify HMAC-SHA256 GitHub webhook secret to prevent spoofing | 1 hr | Low |
| React Dashboard UI | P1 | Show list of reviewed PRs, review history, link to GitHub PR | 5 hrs | Medium |
| FastAPI Review History API | P1 | SQLite-backed endpoint returning past reviews for dashboard | 2 hrs | Low |
| Large Diff Handling | P1 | Truncate or chunk large diffs to stay within Claude token limits | 2 hrs | Medium |
| Review Severity Levels | P1 | Config option: strict / balanced / lenient prompt variation | 1 hr | Low |
| PR Status Badge | P2 | Auto-post pass/fail badge comment based on review finding severity | 2 hrs | Medium |
| Slack Notification | P2 | Post review summary to Slack channel on completion | 2 hrs | Low |
| Per-language Prompt Tuning | P2 | Detect language from diff and inject language-specific review hints | 3 hrs | High |
| Re-review on Push | P2 | Trigger fresh review when developer pushes new commits to PR | 1 hr | Low |

Total P0 estimated hours: ~13 hours | P1 estimated hours: ~11 hours | P2: skip for MVP

04 — SYSTEM ARCHITECTURE

## 4.1 High-Level Architecture

┌─────────────────────────────────────────────────────────────────┐ │ AUTOREVIEW SYSTEM │ │ │ │ Developer GitHub Repository │ │ │ │ │ │ │ Opens/Updates PR │ │ │ └──────────────────────────►│ │ │ │ Webhook Event (PR payload) │ │ ▼ │ │ ┌─────────────────────┐ │ │ │ ngrok / Railway │ (Public URL) │ │ └──────────┬──────────┘ │ │ │ │ │ ▼ │ │ ┌─────────────────────┐ │ │ │ FastAPI Server │ │ │ │ POST /webhook │ │ │ │ - Verify signature │ │ │ │ - Extract diff │ │ │ │ - Preprocess │ │ │ └──────────┬──────────┘ │ │ │ │ │ ┌──────────▼──────────┐ │ │ │ Anthropic Claude │ │ │ │ API (claude-3-5) │ │ │ │ Four-Pillar Prompt │ │ │ └──────────┬──────────┘ │ │ │ Structured Review │ │ ▼ │ │ ┌─────────────────────┐ │ │ │ GitHub REST API │ │ │ │ POST comment on PR │ │ │ └──────────┬──────────┘ │ │ │ │ │ ▼ │ │ ┌─────────────────────┐ │ │ │ SQLite DB │ │ │ │ Review History │ │ │ └──────────┬──────────┘ │ │ │ │ │ ▼ │ │ ┌─────────────────────┐ │ │ │ React Dashboard │ │ │ │ Review History UI │ │ │ └─────────────────────┘ │ └─────────────────────────────────────────────────────────────────┘

## 4.2 Backend Architecture

- Runtime: Python 3.11+ with FastAPI

- Webhook Handler: POST /webhook validates HMAC signature, routes to processor

- Diff Processor: Strips binary files, truncates to 8000 tokens, formats for LLM

- LLM Client: anthropic Python SDK, async call to claude-3-5-sonnet

- GitHub Client: PyGithub or raw requests to POST comment via REST API

- Storage: SQLite with SQLAlchemy ORM for review history

- Hosting: Railway.app (free tier) or local + ngrok tunnel

## 4.3 Frontend Architecture

- Framework: React 18 with Vite (fast HMR, zero-config)

- Styling: Tailwind CSS (utility-first, no design decisions needed)

- State: useState / useEffect (no Redux needed for MVP)

- HTTP: Axios or native fetch to FastAPI

- Routing: React Router (2 routes: Dashboard, Review Detail)

- Hosting: Vercel (free tier, instant deploy from GitHub)

## 4.4 Authentication Flow

GitHub Webhook → HMAC-SHA256 signature in X-Hub-Signature-256 header FastAPI verifies: hmac.compare_digest(expected, received) If mismatch → return 403 Forbidden immediately GitHub API access → Personal Access Token (PAT) stored in .env PAT needs: repo scope (read PR diff, write PR comments) Dashboard → No auth needed for demo (public read of review history) Future: GitHub OAuth for multi-tenant

## 4.5 Data Flow

- Developer opens PR on GitHub

- GitHub sends POST to /webhook with PR payload (includes diff URL)

- FastAPI verifies signature and extracts PR metadata

- Server fetches full diff via GitHub API using PAT

- Diff preprocessor: strips binaries, truncates to token limit

- Claude API call with system prompt + diff as user message

- Parse Claude response into structured 4-section review

- Format as markdown and POST to GitHub PR as comment

- Save review record to SQLite (pr_number, repo, review_text, timestamp)

- Dashboard fetches /api/reviews and displays history

05 — RECOMMENDED TECH STACK

| Layer | Technology | Reason |
| --- | --- | --- |
| Frontend | React 18 + Vite + Tailwind | Fast setup, hot reload, utility CSS — no design decisions needed |
| Backend | Python 3.11 + FastAPI | Async, fast, auto-generates Swagger docs, Pythonic for AI code |
| Database | SQLite + SQLAlchemy | Zero setup, no server, file-based — perfect for hackathon demo |
| AI/ML | Anthropic Claude API (claude-3-5-sonnet) | Best code reasoning; structured output; large context window |
| GitHub Integration | PyGithub + GitHub REST API | Official library, handles auth, PR comment posting |
| Tunnel/Hosting | ngrok (dev) + Railway.app (demo) | ngrok for dev loop; Railway free tier for live demo URL |
| Frontend Hosting | Vercel (free tier) | One-click deploy from GitHub, instant CDN |
| Auth | GitHub PAT + HMAC webhook secret | Simplest auth for hackathon; no OAuth flow to build |
| Package Manager | pip + requirements.txt / npm | Universal, judges will know how to run it |
| Python HTTP | httpx (async) + requests | Async-native for FastAPI; requests for simple scripts |

⚠️ DO NOT use: Django (too heavy), PostgreSQL (overkill), Docker (wastes time), Next.js (SSR complexity), GPT-4 (Claude is better for code reasoning)

06 — DEVELOPMENT ROADMAP (48-72 HOURS)

## Day 1 — Infrastructure & Core Loop (Hours 1-16)

GOAL: Have the complete webhook-to-comment pipeline working end-to-end

Hours 1-2: Environment Setup (All Team Members)

- Create GitHub repo, set up branch protection, add .gitignore

- Install Python dependencies: fastapi, uvicorn, anthropic, PyGithub, python-dotenv

- Create .env file: ANTHROPIC_API_KEY, GITHUB_PAT, WEBHOOK_SECRET

- Install Node.js deps: react, vite, tailwindcss, axios

- Register GitHub Personal Access Token (repo scope)

- Install ngrok and authenticate

Deliverable: All team members can run the project locally

Hours 3-5: FastAPI Webhook Server

- Create main.py with FastAPI app

- Implement POST /webhook endpoint

- Add HMAC-SHA256 signature verification middleware

- Parse incoming PR payload: extract repo, PR number, diff URL, action

- Return 200 OK for ping events (GitHub sends test ping on webhook save)

- Test with ngrok URL configured in GitHub repo webhook settings

Deliverable: GitHub can successfully deliver webhook events to local server

Hours 6-8: Diff Extraction & Preprocessing

- Use GitHub API to fetch the raw diff for the PR

- Write diff_processor.py: strip binary files, handle empty diffs

- Implement token truncation (max 8000 tokens) with priority to keep changed lines

- Test with a real PR diff — open a test PR on a dummy repo

Deliverable: Clean diff string ready for LLM input

Hours 9-12: Claude API Integration & Prompt Engineering

- Implement claude_client.py using anthropic SDK

- Write Four-Pillar system prompt (see prompt architecture in blueprint)

- Test prompt with 5-6 different PR diffs: Python, JS, etc.

- Refine prompt until output is consistently structured

- Handle API errors: rate limits, token overflow, empty responses

Deliverable: Claude returns structured 4-section reviews reliably

Hours 13-16: GitHub Comment Posting & End-to-End Test

- Implement github_client.py: POST review comment to PR

- Format Claude response as clean GitHub markdown

- Wire the full pipeline: webhook → diff → Claude → comment

- Open a real test PR and verify the bot comments automatically

- Debug any timing issues or payload parsing failures

Deliverable: ✅ Core MVP is working. Bot reviews PRs automatically.

## Day 2 — Dashboard, Persistence & Polish (Hours 17-32)

GOAL: Production-quality demo with history dashboard and edge case handling

Hours 17-19: SQLite Database

- Create models.py: Review model (id, repo, pr_number, pr_title, review_text, created_at)

- Add SQLAlchemy setup and auto-create tables on startup

- Save every completed review to DB after successful GitHub comment post

- Add GET /api/reviews endpoint for dashboard

Deliverable: Review history persists across server restarts

Hours 20-24: React Dashboard

- Scaffold Vite + React project: npm create vite@latest frontend

- Install Tailwind CSS and configure

- Build ReviewList component: table of repos, PR titles, timestamps, review links

- Build ReviewDetail component: show full formatted review text

- Add loading states and empty state (no reviews yet)

- Configure Vite proxy to FastAPI backend for local dev

Deliverable: Dashboard showing all past reviews with clickable detail view

Hours 25-28: Edge Case Handling

- Large diffs: implement chunking strategy — review in sections

- Binary files: filter out .png, .jpg, .pdf, .lock files from diff

- Empty PR: handle gracefully (skip or post 'No code changes detected' comment)

- Draft PRs: optionally skip or label review as 'Draft - preliminary review'

- API timeout handling: retry logic with exponential backoff (max 3 retries)

Deliverable: Bot handles real-world PRs without crashing

Hours 29-32: Railway Deployment

- Create Railway.app account and new project

- Add requirements.txt and Procfile: web: uvicorn main:app --host 0.0.0.0 --port $PORT

- Set environment variables in Railway dashboard

- Update GitHub webhook URL to Railway public URL

- Deploy React frontend to Vercel

- End-to-end test on production environment

Deliverable: ✅ System running on public internet, ready for demo

## Day 3 — Testing, Demo Prep & Presentation (Hours 33-48)

GOAL: Polished demo, compelling pitch, handles judge Q&A

Hours 33-38: UI Polish & Demo Optimization

- Add AutoReview branding to dashboard header

- Add status indicators: Pending / Complete / Error for each review

- Add repo filter/search on dashboard

- Add a live 'Reviewing...' animation while Claude processes

- Create a seeded demo repo with 3-4 pre-reviewed PRs showing different issue types

Deliverable: Dashboard looks polished and demo-ready

Hours 39-43: Prepare Demo Script

- Create a 'demo PR' with intentional bugs: SQL injection, missing error handling, no tests

- Rehearse the demo flow 3x with timer

- Prepare judge Q&A answers (see Section 15)

- Record a backup video demo in case live demo fails

Deliverable: Rehearsed demo, backup recording ready

Hours 44-48: Final Checks

- Write README.md with architecture diagram, setup instructions, screenshots

- Push all code to GitHub — make repo public

- Verify all environment variables are set in production

- Run the full demo flow one final time on production

- Finalize pitch slides

Deliverable: ✅ Project submitted, pitch ready, team rehearsed

07 — TEAM WORK DISTRIBUTION

## 7.1 Full 4-Member Team

| Role | Responsibilities | Key Tasks | Hours |
| --- | --- | --- | --- |
| Team Lead / Full Stack | Architecture, integration, final demo | Setup repo, wire webhook→Claude→comment pipeline, deploy to Railway, final QA | 48 hrs |
| Frontend Dev | React dashboard UI, UX polish, demo prep | Vite setup, ReviewList, ReviewDetail, Tailwind styling, Vercel deploy | 48 hrs |
| Backend Dev | FastAPI server, GitHub API, SQLite | Webhook handler, diff processor, GitHub comment poster, review history API | 48 hrs |
| AI/ML Dev | Prompt engineering, Claude integration, output structuring | System prompt design, anthropic SDK integration, response parser, edge case prompts | 48 hrs |

## 7.2 3-Member Team

| Role | Responsibilities | Key Tasks | Hours |
| --- | --- | --- | --- |
| Full Stack Lead | Backend + integration + deployment | Webhook, GitHub API, Railway deploy, final wiring | 48 hrs |
| Frontend Dev | React dashboard + UI + demo prep | Full dashboard, Vercel deploy, demo script, pitch slides | 48 hrs |
| AI Dev | Claude integration + prompt + backend assist | Claude SDK, prompt engineering, diff processor, SQLite models | 48 hrs |

## 7.3 2-Member Team

| Role | Responsibilities | Key Tasks | Hours |
| --- | --- | --- | --- |
| Backend + AI Dev | All server-side work | FastAPI, webhook, diff, Claude, GitHub comment, SQLite, Railway | 48 hrs |
| Frontend + DevOps Dev | Dashboard + deployment + demo | React dashboard, Vercel, demo prep, pitch slides, QA | 48 hrs |

⚠️ With 2 members, drop the dashboard (P1) if running behind. The core P0 pipeline is the demo winner.

08 — DATABASE DESIGN

## 8.1 Entities and Relationships

reviews - id INTEGER PRIMARY KEY AUTOINCREMENT - repo_full_name TEXT NOT NULL -- e.g. "owner/repo-name" - pr_number INTEGER NOT NULL - pr_title TEXT - pr_author TEXT - pr_url TEXT - diff_preview TEXT -- first 500 chars of diff - review_text TEXT NOT NULL -- Full Claude markdown review - bugs_found INTEGER DEFAULT 0 -- count of bugs section items - security_issues INTEGER DEFAULT 0 -- count of security section items - status TEXT DEFAULT 'complete' -- complete ¦ error ¦ pending - created_at DATETIME DEFAULT CURRENT_TIMESTAMP - updated_at DATETIME repos - id INTEGER PRIMARY KEY AUTOINCREMENT - full_name TEXT UNIQUE NOT NULL -- "owner/repo" - webhook_id TEXT -- GitHub webhook ID for management - total_reviews INTEGER DEFAULT 0 - created_at DATETIME DEFAULT CURRENT_TIMESTAMP

## 8.2 SQL Schema

CREATE TABLE repos ( id INTEGER PRIMARY KEY AUTOINCREMENT, full_name TEXT UNIQUE NOT NULL, webhook_id TEXT, total_reviews INTEGER DEFAULT 0, created_at DATETIME DEFAULT CURRENT_TIMESTAMP ); CREATE TABLE reviews ( id INTEGER PRIMARY KEY AUTOINCREMENT, repo_full_name TEXT NOT NULL, pr_number INTEGER NOT NULL, pr_title TEXT, pr_author TEXT, pr_url TEXT, diff_preview TEXT, review_text TEXT NOT NULL, bugs_found INTEGER DEFAULT 0, security_issues INTEGER DEFAULT 0, status TEXT DEFAULT 'complete', created_at DATETIME DEFAULT CURRENT_TIMESTAMP, updated_at DATETIME, FOREIGN KEY (repo_full_name) REFERENCES repos(full_name) ); CREATE INDEX idx_reviews_repo ON reviews(repo_full_name); CREATE INDEX idx_reviews_created ON reviews(created_at DESC);

09 — API DESIGN

| Endpoint | Method | Description | Auth |
| --- | --- | --- | --- |
| POST /webhook | POST | Receives GitHub PR events, triggers review pipeline | HMAC Sig |
| GET /api/reviews | GET | Returns paginated list of all reviews | None |
| GET /api/reviews/{id} | GET | Returns full review detail by ID | None |
| GET /api/reviews/repo/{name} | GET | Returns reviews for a specific repository | None |
| GET /api/stats | GET | Returns aggregate stats: total reviews, bugs found, etc. | None |
| POST /api/trigger | POST | Manually trigger review for a given PR (for demo) | PAT Header |
| GET /health | GET | Health check endpoint for Railway deployment | None |

## 9.1 Webhook Payload (Incoming from GitHub)

POST /webhook Headers: X-Hub-Signature-256: sha256=<hmac> X-GitHub-Event: pull_request Content-Type: application/json Body: { "action": "opened" ¦ "synchronize" ¦ "reopened", "number": 42, "pull_request": { "title": "Add user authentication", "html_url": "https://github.com/owner/repo/pull/42", "user": { "login": "devname" }, "head": { "sha": "abc123" }, "diff_url": "https://github.com/owner/repo/pull/42.diff" }, "repository": { "full_name": "owner/repo-name" } }

## 9.2 Review List Response

GET /api/reviews?page=1&limit=20 Response 200: { "total": 47, "page": 1, "limit": 20, "reviews": [ { "id": 1, "repo_full_name": "owner/repo", "pr_number": 42, "pr_title": "Add user auth", "pr_author": "devname", "pr_url": "https://github.com/...", "bugs_found": 2, "security_issues": 1, "status": "complete", "created_at": "2025-06-24T10:30:00Z" } ] }

10 — FOLDER STRUCTURE

## 10.1 Backend (Python / FastAPI)

autoreview-backend/ ├── main.py # FastAPI app entry point, router registration ├── requirements.txt # All Python dependencies ├── .env.example # Template for env vars (commit this) ├── .env # Actual secrets (DO NOT commit) ├── Procfile # Railway: web: uvicorn main:app --host 0.0.0.0 --port $PORT ├── README.md │ ├── api/ │ ├── __init__.py │ ├── webhook.py # POST /webhook handler + HMAC verification │ └── reviews.py # GET /api/reviews, /api/reviews/{id}, /api/stats │ ├── core/ │ ├── __init__.py │ ├── config.py # Settings from env (pydantic BaseSettings) │ ├── diff_processor.py # Fetch diff, strip binaries, truncate │ ├── claude_client.py # Anthropic SDK wrapper, prompt injection │ ├── github_client.py # PyGithub: fetch diff, post comment │ └── prompt.py # System prompt and Four-Pillar template │ ├── db/ │ ├── __init__.py │ ├── database.py # SQLAlchemy engine + session factory │ ├── models.py # Review, Repo ORM models │ └── crud.py # DB operations: save_review, get_reviews, etc. │ └── tests/ ├── test_webhook.py # Test signature verification, payload parsing ├── test_diff.py # Test diff processor with sample diffs └── sample_payloads/ # JSON fixtures for testing

## 10.2 Frontend (React / Vite)

autoreview-frontend/ ├── index.html ├── package.json ├── vite.config.js # Proxy /api to FastAPI backend ├── tailwind.config.js ├── postcss.config.js ├── .env.local # VITE_API_URL=http://localhost:8000 │ ├── public/ │ └── favicon.ico │ └── src/ ├── main.jsx # React root ├── App.jsx # Router setup ├── index.css # Tailwind directives │ ├── components/ │ ├── Header.jsx # Nav bar with AutoReview branding │ ├── ReviewCard.jsx # Single review summary card │ ├── StatusBadge.jsx # Color-coded status pill │ └── LoadingSpinner.jsx │ ├── pages/ │ ├── Dashboard.jsx # Review list + stats overview │ └── ReviewDetail.jsx # Full review text + PR metadata │ ├── hooks/ │ ├── useReviews.js # Fetch review list with pagination │ └── useReview.js # Fetch single review by ID │ └── api/ └── client.js # Axios instance configured with base URL

11 — IMPLEMENTATION GUIDE

## 11.1 GitHub Webhook Handler

Steps to Implement

- Create FastAPI app with POST /webhook endpoint

- Extract X-Hub-Signature-256 header and verify against WEBHOOK_SECRET

- Parse body for action field — only process 'opened', 'synchronize', 'reopened'

- Extract PR number, repo full_name, diff_url from payload

- Return 200 immediately; run review pipeline in background (BackgroundTasks)

Code Pattern

from fastapi import FastAPI, Request, BackgroundTasks, HTTPException import hmac, hashlib app = FastAPI() @app.post("/webhook") async def webhook(request: Request, background_tasks: BackgroundTasks): body = await request.body() sig = request.headers.get("X-Hub-Signature-256", "") secret = os.environ["WEBHOOK_SECRET"].encode() expected = "sha256=" + hmac.new(secret, body, hashlib.sha256).hexdigest() if not hmac.compare_digest(expected, sig): raise HTTPException(403, "Invalid signature") payload = await request.json() if payload.get("action") in ["opened", "synchronize", "reopened"]: background_tasks.add_task(process_pr_review, payload) return {"status": "accepted"}

Potential Challenges & Workarounds

- Challenge: ngrok URL changes on free plan restart → Workaround: use ngrok static domain (free) or Railway permanent URL

- Challenge: GitHub sends test ping on webhook creation → Workaround: handle 'zen' field in payload, return 200 without processing

- Challenge: Background task loses DB session → Workaround: create new SQLAlchemy session in background task

## 11.2 Diff Processor

Steps to Implement

- Fetch raw diff using requests.get(pr.diff_url, headers={'Authorization': f'token {PAT}'})

- Split diff by file: re.split(r'diff --git', diff_text)

- Filter out binary files: skip chunks containing 'Binary files' or ending in .png/.jpg/.lock

- Count tokens (approximate: len(text) // 4) and truncate if > 8000 tokens

- Preserve file headers and hunk headers (+++ / --- / @@) for context

Libraries

- requests or httpx (async) for fetching diff

- tiktoken (OpenAI's tokenizer, works fine for token estimation)

## 11.3 Claude API Integration

The Four-Pillar Prompt

SYSTEM_PROMPT = """You are an expert code reviewer. Analyze this git diff and provide a structured review in exactly this format: ## 🐛 Bugs & Logic Errors List specific bugs with line numbers. If none, write "No bugs found." ## 🔒 Security Vulnerabilities List security issues (injection, auth bypass, exposed secrets, etc). If none, write "No issues." ## 🧪 Missing Test Coverage List functions/paths without tests. If coverage looks complete, say so. ## 💡 Improvement Suggestions List up to 5 concrete improvements with code examples where helpful. Be concise. Reference specific line numbers (e.g., Line 42). Focus on critical issues first. Diff to review: {diff}"""

Libraries

- anthropic (official SDK): pip install anthropic

Challenges & Workarounds

- Challenge: Large diff exceeds context window → Workaround: Truncate at 8000 tokens, add note in review

- Challenge: Claude sometimes ignores format → Workaround: Add 'IMPORTANT: Follow the exact format above' and few-shot examples

- Challenge: API rate limits → Workaround: Implement retry with 5s delay, log failures

## 11.4 React Dashboard

Steps to Implement

- npm create vite@latest frontend --template react → cd frontend → npm install

- npm install tailwindcss autoprefixer postcss axios react-router-dom

- Configure Tailwind and Vite proxy in vite.config.js

- Build Dashboard page: fetch /api/reviews, display in card grid

- Each card: repo name, PR title, PR number, bugs found badge, timestamp, View button

- ReviewDetail page: display full review text as rendered markdown

Libraries

- axios — HTTP client

- react-router-dom — routing between Dashboard and Detail pages

- react-markdown — render Claude's markdown review beautifully

- date-fns — human-readable timestamps ('2 hours ago')

12 — HACKATHON OPTIMIZATION

## 12.1 Features That Impress Judges Most

| Feature | Why It Impresses |
| --- | --- |
| Live Demo: PR → Review in real-time | Judges SEE it work instantly — highest impact moment |
| Line-number specific feedback | Shows AI is actually reading the code, not just summarizing |
| Four-Pillar structured output | Shows product thinking — not just raw LLM output |
| Dashboard with review history | Makes it feel like a real product, not a script |
| README with architecture diagram | Shows engineering maturity and documentation habit |

## 12.2 Features That Can Be MOCKED

- Review history: Pre-seed SQLite with 10-15 fake reviews before demo — nobody checks the database

- Repo stats: Hardcode impressive numbers (47 PRs reviewed, 23 bugs caught) in /api/stats

- Multi-repo support: Demo only uses your test repo — mock other repos in the dashboard

- 'Review score' metric: Show a calculated score (e.g., 8.2/10) — fake formula is fine

## 12.3 Quick Wins (Highest ROI in < 2 Hours)

- Add loading animation in dashboard: 'AutoReview is analyzing your PR...' spinner — 30 min, huge UX boost

- Color-code review sections: red for bugs, orange for security, green for improvements — 20 min, visual pop

- Add bug count badge on PR card in dashboard — 15 min, makes product feel complete

- Write a compelling README with a GIF demo — 45 min, judges look at GitHub repos

- Add AutoReview logo/branding to dashboard header — 20 min, looks like a real product

## 12.4 Demo-Friendly Setup

- Pre-create a 'demo' GitHub repo with intentionally buggy code

- Prepare the PR text: 'Fix user login bug' — add SQL injection, missing error handling, no tests

- Have the dashboard open on screen showing 3-4 previous reviews

- Show the GitHub PR page in one browser tab, dashboard in another

- Demo flow: 'Watch what happens when I open this PR...' [open PR] [switch to GitHub] [30s later: comment appears]

13 — RISK ANALYSIS

| Risk | Category | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| ngrok URL unstable | Technical | High | Use ngrok static domain (free) or deploy to Railway from Day 1 |
| Claude API rate limits | Technical | Medium | Add retry with backoff; cache test responses during development |
| GitHub webhook delivery failures | Technical | Medium | Check GitHub webhook delivery logs in repo settings; test with ngrok inspector |
| Diff too large for Claude context | Technical | Medium | Implement token counting and truncation before the hackathon ends |
| Railway cold start delays | Technical | Low | Keep Railway dyno awake with a ping endpoint; demo from warm state |
| Live demo PR review takes too long | Time | High | Pre-run the review; or have a backup pre-recorded demo video |
| Running behind schedule Day 1 | Time | High | Drop dashboard entirely; demo only the webhook→comment core pipeline |
| Team member gets blocked | Time | Medium | Pair programming on P0 features; no member works alone for > 2 hrs |
| Feature creep | Time | High | Strictly enforce: nothing outside the feature table gets built |
| Anthropic API key invalid/expired | Integration | High | Test API key before hackathon starts; have backup key ready |
| GitHub PAT permissions insufficient | Integration | Medium | Pre-test: can the PAT read diffs and post comments on test repo? |
| React dashboard API CORS errors | Integration | Medium | Add FastAPI CORS middleware from the start: app.add_middleware(CORSMiddleware...) |

14 — FINAL DELIVERABLE CHECKLIST

## Code Complete

☐ POST /webhook handler with HMAC verification

☐ PR diff extraction and preprocessing

☐ Claude API integration with Four-Pillar prompt

☐ GitHub REST API comment posting

☐ SQLite review history with SQLAlchemy

☐ GET /api/reviews endpoint

☐ React dashboard with review list and detail view

☐ Edge case handling: large diffs, binary files, empty PRs

## Testing

☐ End-to-end test: open real PR → verify bot comments within 60 seconds

☐ Test with 3+ different PR types: bug fix, new feature, refactor

☐ Verify dashboard shows reviews and links to GitHub PRs

☐ Test edge cases: empty diff, binary-only PR, draft PR

☐ Verify webhook signature rejection for invalid payloads

## Deployment

☐ FastAPI deployed to Railway with permanent public URL

☐ React dashboard deployed to Vercel

☐ GitHub webhook configured with Railway URL and secret

☐ All environment variables set in Railway dashboard

☐ Health check endpoint returning 200

## Presentation

☐ 3-minute pitch rehearsed (see Section 15)

☐ 5-minute pitch with live demo rehearsed 3x

☐ Demo repo prepared with buggy PR ready to open

☐ Dashboard seeded with 10+ pre-existing reviews

☐ Judge Q&A answers prepared

☐ Backup recorded demo video ready

## GitHub Repository

☐ Repository is public

☐ README.md with: description, architecture diagram, setup steps, screenshots

☐ requirements.txt and .env.example committed

☐ Clean commit history (no 'wip' or 'fix fix' commits in final)

☐ MIT license added

## Documentation

☐ README covers: What it does, Why it matters, How to set up, Architecture

☐ API documentation via FastAPI auto-generated Swagger at /docs

☐ Demo GIF or screenshots in README

15 — PRESENTATION STRATEGY

## 15.1 Three-Minute Pitch

[0:00-0:30] — THE HOOK "Every engineer on a fast-moving team knows the feeling: you open a PR, and then you wait. And wait. And wait for someone to review it. That bottleneck kills velocity. AutoReview eliminates it." [0:30-1:00] — THE PRODUCT "AutoReview is a GitHub bot powered by Anthropic Claude that automatically reviews every Pull Request the moment it's opened. It analyzes bugs, security vulnerabilities, missing test coverage, and improvement suggestions — in under 60 seconds — and posts a structured comment directly on the PR." [1:00-2:00] — LIVE DEMO "Let me show you. I'll open this PR right now." [Open the pre-prepared buggy PR on GitHub] "It has a SQL injection vulnerability and missing error handling. Watch the AutoReview dashboard..." [30-45 seconds pass — review appears] "There it is. Bug found, security issue flagged, with exact line numbers." [2:00-2:45] — DIFFERENTIATION "What makes this different from linters or static analysis tools? AutoReview understands intent. It reads the code like a senior engineer would. Any language. Any framework. Zero configuration per project." [2:45-3:00] — CALL TO ACTION "AutoReview is live, fully functional, and open source. It's the always-on reviewer your team never had."

## 15.2 Five-Minute Pitch

Use the 3-minute structure above, then add:

[3:00-4:00] — DEEPER DEMO Show the dashboard with multiple reviews across different repos. Click into a review showing the full Four-Pillar structured output. Show the GitHub PR page with the formatted comment. Point out: "Line 47 — potential SQL injection. Here's why." [4:00-4:30] — TECHNICAL ARCHITECTURE "The architecture is simple by design: GitHub webhook triggers our FastAPI server, which preprocesses the diff and sends it to Claude with a prompt we've engineered to enforce structured output. Claude's response gets formatted and posted back via GitHub's REST API. The whole thing runs in under 60 seconds." [4:30-5:00] — FUTURE VISION "Today it works on any GitHub repo via webhook. Tomorrow: a GitHub App for one-click install, team-level configuration, PR quality scores, and Slack notifications. The core engine is built. Everything else is a feature."

## 15.3 Demo Flow Script

- Open browser with two tabs: GitHub repo and AutoReview Dashboard

- Show Dashboard: 'Here are previous reviews AutoReview has posted'

- Click into one review to show full structured output

- Say: 'Now let me show you this live'

- Switch to GitHub tab — show the empty PR list

- Click 'New Pull Request' — select your pre-prepared branch

- Title: 'Fix user authentication bug' — click Create Pull Request

- Say: 'AutoReview is now analyzing this diff...'

- Switch to Dashboard tab — show the 'Pending' review appearing

- Wait ~30-45 seconds — switch back to GitHub PR tab

- Scroll to comments — AutoReview's comment appears

- Read out one specific finding: 'SQL injection on line 23 of auth.py'

- End: 'Zero configuration. Works on any repo. Always on.'

## 15.4 Judge Q&A Preparation

| Question | Answer |
| --- | --- |
| How is this different from GitHub Copilot? | Copilot assists while writing. AutoReview reviews after the fact, on the full diff, with structured four-pillar output posted directly to the PR. |
| What if the AI misses a bug? | It's a first-pass safety net, not a replacement. It catches what humans miss at 2am. Human reviewers still approve merges. |
| How much does the Claude API cost? | ~$0.003 per PR for typical diffs. A team doing 100 PRs/month pays $0.30 in API costs. |
| What about security — the code goes to Anthropic? | Same concern as any AI coding assistant. Enterprise can self-host with a local LLM. We support swappable model backends. |
| Can it review any language? | Yes — Claude understands all major languages. The prompt is language-agnostic. We've tested Python, JS, Go, Java. |
| How do you handle huge PRs? | We truncate at 8000 tokens, prioritizing changed lines. We note in the review that it was truncated and recommend splitting large PRs. |
| What's the roadmap? | GitHub App for one-click install, per-team config rules, PR quality scoring, Slack integration, self-hosted option. |

Clear scope. Proven architecture. Ready to build. Core MVP (webhook + Claude + comment) can be shipped in 8 hours. You have 48-72.